Project Planning Phase

Milestone and Activity List

|  |  |
| --- | --- |
| Team ID | PNT2022TMID05962 |
| Project Name | Project – Personal Expense Tracker Application |

|  |  |  |
| --- | --- | --- |
| TITLE | DESCRIPTION | DATE |
| Literature Survey &  Information Gathering | conducting a literature review on the chosen project and gathering data by consulting technical papers, research publications, etc. | SEPTEMBER 2022 |
| Prepare Empathy Map | Get an Empathy Map Canvas ready to record the user's gains and pains. Make a list of the problems. | 24 SEPTEMBER 2022 |
| Ideation | List the ideas generated during the brainstorming session and rank the top three according to importance and viability. | 25 SEPTEMBER 2022 |
| Proposed Solution | Create a proposal for a solution that details its novelty, viability as a business idea, social impact, scalability, and other factors. | 30 SEPTEMBER 2022 |
| Problem Solution Fit | Get a problem-solution-fit document ready. | 1 OCTOBER 2022 |
| Solution Architecture | Prepare solution architecture document. | 2 OCTOBER 2022 |
| Customer Journey | Create customer journey maps to comprehend how users interact with and use the application (entry to exit). | 7 OCTOBER 2022 |
| Functional Requirement | Prepare the functional requirement document. | 8 OCTOBER 2022 |
| Data Flow Diagrams | Make the data flow diagrams, then submit them for evaluation. | 9 OCTOBER 2022 |
| Sprint Delivery Plan | Allocate time for each and every phase of the project | 20 OCTOBER 2022 |
| Prepare Milestone & Activity  List | Create a list of the project's milestones and activities. | 22 OCTOBER 2022 |
| Project Development -  Delivery of Sprint-1, 2, 3 & 4 | Develop & submit the developed code by testing it. | IN PROGRESS |